Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID: SWTID-2026-5328 |  |
| Project Name: AI WeatherWise |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Weather Data & Location | USN-1 | As a user, I can enter or select a location to view its weather information. | 3 | High | AI WeatherWise Team |
| Sprint-1 | Weather Data & Location | USN-2 | As a user, I can view current temperature, weather condition, humidity, wind and other available weather details. | 3 | High | AI WeatherWise Team |
| Sprint-1 | Weather Forecast | USN-3 | As a user, I can view the upcoming weather forecast for my selected location. | 3 | High | AI WeatherWise Team |
| Sprint-2 | AI Weather Insights | USN-4 | As a user, I can receive an AI-generated explanation of the weather conditions and forecast. | 5 | High | AI WeatherWise Team |
| Sprint-2 | AI Weather Insights | USN-5 | As a user, I can receive useful weather-based recommendations such as suitable activities or precautions. | 3 | Medium | AI WeatherWise Team |
| Sprint-2 | Weather Alerts | USN-6 | As a user, I can view important weather alerts for my selected location. | 3 | High | AI WeatherWise Team |
| Sprint-3 | User Interface | USN-7 | As a user, I can use a simple dashboard to navigate weather information and AI insights. | 2 | Medium | AI WeatherWise Team |
| Sprint-3 | Testing & Validation | USN-8 | As a project team, we can test weather data, forecasts, AI insights and error handling before release. | 3 | High | AI WeatherWise Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 6 Days | Planned | Planned | 14 | Planned |
| Sprint-2 | 14 | 6 Days | Planned | Planned | 14 | Planned |
| Sprint-3 | 8 | 6 Days | Planned | Planned | 8 | Planned |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts